Project Planning Phase

Project Planning Template

Product Backlog, Sprint Planning, Stories and Story Points

| Date | 12 October 2026 |
| --- | --- |
| Team ID | SWUID2026402452 |
| Project Name | StaffSync – Human Resource Management System |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | Setup & authentication | US-01 | Set up MERN structure, database connection and API. | 3 | High |
| Sprint 1 | Setup & authentication | US-02 | As a user, register/login/logout securely with JWT. | 5 | High |
| Sprint 1 | Setup & authentication | US-03 | As a user, access only pages permitted by my role. | 5 | High |
| Sprint 2 | Profiles & employee records | US-04 | As an employee, view/update my profile. | 3 | Medium |
| Sprint 2 | Profiles & employee records | US-05 | As HR, create/search/update/manage employee records. | 8 | High |
| Sprint 2 | Profiles & employee records | US-06 | As HR, manage manager records and assignments. | 5 | High |
| Sprint 3 | Attendance management | US-07 | As an employee, check in and check out. | 5 | High |
| Sprint 3 | Attendance management | US-08 | As an employee, view monthly attendance history. | 3 | High |
| Sprint 3 | Attendance management | US-09 | As HR, filter and correct attendance records. | 8 | High |
| Sprint 4 | Leave management | US-10 | As an employee, apply for leave and view balance/status. | 8 | High |
| Sprint 4 | Leave management | US-11 | As a manager, review team leave requests. | 8 | High |
| Sprint 4 | Leave management | US-12 | As a user, cancel an eligible pending leave request. | 3 | Medium |
| Sprint 5 | Communication & training | US-13 | As HR, create and maintain announcements. | 5 | Medium |
| Sprint 5 | Communication & training | US-14 | As an employee, browse and enrol in training. | 5 | Medium |
| Sprint 5 | Communication & training | US-15 | As a manager/HR user, create/manage training programmes. | 8 | Medium |
| Sprint 6 | Notifications & reporting | US-16 | As a user, view notifications and mark them read. | 3 | Medium |
| Sprint 6 | Notifications & reporting | US-17 | As each role, view a role-specific dashboard. | 5 | High |
| Sprint 6 | Notifications & reporting | US-18 | As HR, view analytics and export CSV reports. | 5 | Medium |
| Sprint 6 | Quality & release | US-19 | As a developer, validate inputs, handle errors and deploy. | 8 | High |

## Sprint Planning Summary

| Sprint | Focus | Planned duration | Deliverable |
| --- | --- | --- | --- |
| Sprint 1 | Setup/authentication | 2 weeks | MERN structure, database connection, login and role protection. |
| Sprint 2 | Profiles/staff records | 2 weeks | Profile management and HR employee/manager records. |
| Sprint 3 | Attendance | 2 weeks | Check-in/out, history and HR tracking. |
| Sprint 4 | Leave | 2 weeks | Application, balances, review and cancellation. |
| Sprint 5 | Announcements/training | 2 weeks | Internal updates, programmes and enrolment. |
| Sprint 6 | Notifications/reports/release | 2 weeks | Dashboards, analytics, CSV export, testing and deployment. |

## Estimation Notes

Story points are relative estimates, not hours. High-priority items support security and core HR workflows. The schedule can be adjusted according to the college submission calendar and implementation progress.